# 🧠 Finance AI — Complete RAG Implementation Roadmap

A step-by-step guide to building a true Retrieval-Augmented Generation (RAG) system using Azure OpenAI — tailored exactly to your existing codebase.

## 📌 Table of Contents

- What is RAG and Why Do We Need It

- Current Architecture — What We Have Today

- Target Architecture — Where We Want To Be

- Phase 1: Azure OpenAI Embeddings Setup

- Phase 2: Rewrite Document Ingestion Pipeline

- Phase 3: Connect ChromaDB to RAG Service

- Phase 4: Update the Chat API Endpoint

- Phase 5: Seed the Knowledge Base

- Phase 6: Production Deployment Considerations

- Complete File Reference Map

## 1. What is RAG and Why Do We Need It

graph LR
    subgraph Without RAG
        Q1["User Question"] --> LLM1["LLM (GPT-4o)"]
        LLM1 --> A1["Generic Answer"]
    end

    subgraph With RAG
        Q2["User Question"] --> VDB["Vector DB Search"]
        VDB --> CTX["Retrieved Context Chunks"]
        CTX --> LLM2["LLM (GPT-4o) + Context"]
        LLM2 --> A2["Precise, Data-Backed Answer"]
    end

RAG = Retrieval-Augmented Generation

Instead of the AI making up answers, RAG gives the AI relevant documents to read before answering. Think of it like:

| Without RAG | With RAG |
| --- | --- |
| Student answering from memory | Student answering with open book |
| AI invents facts | AI cites your actual documents |
| Same knowledge for every question | Different relevant context per question |

Why your app needs it: - Right now, every user question gets the same hardcoded 20-line Indian tax summary as context - With RAG, if a user asks about “Section 80D deduction”, the system will search your document database and find the exact relevant paragraphs about Section 80D - You can keep adding PDFs (tax laws, mutual fund factsheets, RBI circulars) and the AI gets smarter without code changes

## 2. Current Architecture — What We Have Today

### Current Data Flow (Chat)

sequenceDiagram
    participant User as 👤 User
    participant React as 🖥️ ChatPage.jsx
    participant API as ⚙️ main.py
    participant RAG as 🧠 rag_service.py
    participant SQLite as 🗄️ SQLite DB
    participant Blob as ☁️ Azure Blob
    participant GPT as 🤖 Azure GPT-4o

    User->>React: Types question
    React->>API: POST /chat {message, user_id, thread_id, user_data}
    API->>SQLite: save_message(user_msg)
    API->>SQLite: get_thread_messages(thread_id) → history
    API->>RAG: get_financial_advice(query, history, user_data)
    
    Note over RAG: ⚠️ CURRENT PROBLEM
    RAG->>RAG: Uses HARDCODED financial_knowledge_base string
    RAG->>RAG: Does NOT query any vector database
    
    RAG->>GPT: Prompt + static context + history
    GPT-->>RAG: AI response
    RAG-->>API: response text
    API->>SQLite: save_message(ai_response)
    API->>Blob: backup thread as JSON
    API-->>React: {response: "..."}

### Current Code in rag_service.py (THE PROBLEM)

# Line 12-21: Static string — same for EVERY question
financial_knowledge_base = """
The old tax regime offers lower tax rates...
Section 80C allows maximum deduction of Rs 1.5 lakh...
SIP is a method of investing in mutual funds...
"""

# Line 146-156: Context is always the static string
chain = (
    {
        "context": lambda _: financial_knowledge_base,  # ❌ Always the same!
        "question": RunnablePassthrough(),
        "history": lambda _: history_str,
        "user_data": lambda _: user_data_str,
    }
    | prompt
    | self.llm
    | StrOutputParser()
)

### Current Document Upload Flow (Broken)

sequenceDiagram
    participant User as 👤 User
    participant API as ⚙️ main.py
    participant Blob as ☁️ Azure Blob
    participant Ingest as 📄 add_data_clean.py
    participant Ollama as 🦙 Ollama (Local)
    participant Chroma as 🔷 ChromaDB

    User->>API: POST /upload {file.pdf}
    API->>Blob: upload_file(raw PDF)
    API->>Ingest: add_document_to_brain(file_path)
    Ingest->>Ingest: Split PDF into 500-char chunks
    Ingest->>Ollama: Generate embeddings (nomic-embed-text)
    Note over Ollama: ❌ FAILS if Ollama not running!
    Ollama-->>Ingest: Vector embeddings
    Ingest->>Chroma: Store embeddings in ./chroma_db
    
    Note over Chroma: ⚠️ Data is stored here but
    Note over Chroma: NEVER read by rag_service.py!

[!WARNING] Two critical problems in the current setup: 1. add_data_clean.py uses Ollama’s nomic-embed-text model, which requires a local Ollama server. This won’t work on a production VM without Ollama installed. 2. Even if documents are ingested into ChromaDB, rag_service.py never queries ChromaDB. The ingested knowledge is wasted.

## 3. Target Architecture — Where We Want To Be

### Target Data Flow (After RAG Implementation)

sequenceDiagram
    participant User as 👤 User
    participant React as 🖥️ ChatPage.jsx
    participant API as ⚙️ main.py
    participant RAG as 🧠 rag_service.py
    participant SQLite as 🗄️ SQLite DB
    participant Blob as ☁️ Azure Blob
    participant Chroma as 🔷 ChromaDB
    participant AzureEmb as 🔑 Azure Embeddings
    participant GPT as 🤖 Azure GPT-4o

    User->>React: "What deductions can I claim under 80D?"
    React->>API: POST /chat {message, user_id, thread_id, user_data}
    API->>SQLite: save_message(user_msg)
    API->>SQLite: get_thread_messages() → history
    API->>RAG: get_financial_advice(query, history, user_data)

    Note over RAG: ✅ TRUE RAG FLOW
    RAG->>AzureEmb: Convert query → vector embedding
    AzureEmb-->>RAG: query vector [0.012, -0.45, ...]
    RAG->>Chroma: similarity_search(query_vector, k=4)
    Chroma-->>RAG: Top 4 relevant document chunks
    
    RAG->>GPT: Prompt + RETRIEVED context + history + user_data
    GPT-->>RAG: Precise, document-backed response
    RAG-->>API: response text
    API->>SQLite: save_message(ai_response)
    API->>Blob: backup thread
    API-->>React: {response: "..."}

### Full Target Architecture Diagram

graph TB
    subgraph Frontend["🖥️ React Frontend"]
        Chat["ChatPage.jsx"]
        Upload["File Upload UI"]
    end

    subgraph Backend["⚙️ FastAPI Backend"]
        main["main.py"]
        rag["rag_service.py"]
        ingest["add_data_clean.py"]
        db["db.py"]
        blob["blob_service.py"]
    end

    subgraph Azure["☁️ Azure Cloud Services"]
        GPT["Azure OpenAI GPT-4o-mini"]
        Embed["Azure OpenAI text-embedding-3-small"]
        BlobStore["Azure Blob Storage"]
    end

    subgraph LocalStorage["💾 Local Storage"]
        SQLite["SQLite — finance_ai.db"]
        ChromaDB["ChromaDB — ./chroma_db"]
    end

    Chat -->|POST /chat| main
    Upload -->|POST /upload| main

    main --> rag
    main --> ingest
    main --> db
    main --> blob

    rag -->|"1. Embed query"| Embed
    rag -->|"2. Search similar"| ChromaDB
    rag -->|"3. Generate response"| GPT

    ingest -->|"Embed document chunks"| Embed
    ingest -->|"Store vectors"| ChromaDB

    db --> SQLite
    blob --> BlobStore

## Phase 1: Azure OpenAI Embeddings Setup

### Step 1.1: Deploy Embedding Model on Azure

[!IMPORTANT] You need an embedding model deployed in Azure AI Foundry. Your .env.example already references text-embedding-3-small — you just need to ensure it’s actually deployed.

Azure Portal Steps: 1. Go to Azure AI Foundry 2. Open your existing Azure OpenAI resource (same one that has GPT-4o-mini) 3. Click Deployments → Deploy model 4. Select text-embedding-3-small 5. Name the deployment: text-embedding-3-small 6. Click Deploy

### Step 1.2: Update Environment Variables

File: backend/.env

# Existing (keep as-is)
AZURE_OPENAI_API_KEY=your-azure-api-key
AZURE_OPENAI_ENDPOINT=https://your-resource-name.openai.azure.com/
AZURE_OPENAI_API_VERSION=2025-01-01-preview
AZURE_OPENAI_DEPLOYMENT_NAME=gpt-4o-mini

# NEW — Add this line (or update if exists)
AZURE_OPENAI_EMBEDDINGS_DEPLOYMENT_NAME=text-embedding-3-small

### Step 1.3: Install Required Package

File: backend/requirements.txt — Add this if not already present:

# Add to existing requirements.txt
langchain-openai==0.3.0          # Already present ✅ (includes AzureOpenAIEmbeddings)
chromadb==0.6.3                   # Already present ✅

[!NOTE] langchain-openai already includes AzureOpenAIEmbeddings class, so you don’t need extra packages. ChromaDB is also already in your requirements.

## Phase 2: Rewrite Document Ingestion Pipeline

### What Changes

| Before | After |
| --- | --- |
| Uses Ollama nomic-embed-text (requires local server) | Uses Azure text-embedding-3-small (cloud API) |
| Won’t work in production without Ollama | Works everywhere with just Azure credentials |

### Step 2.1: Rewrite add_data_clean.py

File: backend/add_data_clean.py — Complete replacement:

import os
from pathlib import Path
from dotenv import load_dotenv

load_dotenv(dotenv_path=Path(__file__).parent / '.env', override=True)

from langchain_community.document_loaders import PyPDFLoader, TextLoader
from langchain_openai import AzureOpenAIEmbeddings
from langchain_community.vectorstores import Chroma
from langchain_text_splitters import RecursiveCharacterTextSplitter

# ✅ Use Azure OpenAI Embeddings instead of Ollama
embeddings = AzureOpenAIEmbeddings(
    azure_deployment=os.getenv("AZURE_OPENAI_EMBEDDINGS_DEPLOYMENT_NAME", "text-embedding-3-small"),
    api_version=os.getenv("AZURE_OPENAI_API_VERSION", "2025-01-01-preview"),
    api_key=os.getenv("AZURE_OPENAI_API_KEY"),
    azure_endpoint=os.getenv("AZURE_OPENAI_ENDPOINT"),
)

db_dir = "./chroma_db"


def add_document_to_brain(file_path: str):
    """Load a PDF or TXT file, split it, embed it, and store in ChromaDB."""
    file_path = file_path.strip().strip('"').strip("'")

    if not os.path.exists(file_path):
        print(f"❌ File not found at: {file_path}")
        return

    print(f"📂 Loading document: {file_path}")

    try:
        if file_path.lower().endswith(".pdf"):
            documents = PyPDFLoader(file_path).load()
        elif file_path.lower().endswith(".txt"):
            documents = TextLoader(file_path, encoding="utf-8").load()
        else:
            print("⚠️ Unsupported format! Use .pdf or .txt")
            return
    except Exception as e:
        print(f"❌ Error loading file: {e}")
        return

    # Split into chunks
    text_splitter = RecursiveCharacterTextSplitter(chunk_size=500, chunk_overlap=50)
    chunks = text_splitter.split_documents(documents)
    print(f"✂️ Split into {len(chunks)} knowledge chunks.")

    # Store in ChromaDB with Azure embeddings
    print("🧠 Adding to Finance AI Brain...")
    vector_store = Chroma(persist_directory=db_dir, embedding_function=embeddings)
    vector_store.add_documents(chunks)

    print("✅ Success! Your AI now knows this document.")


if __name__ == "__main__":
    print("--- Finance AI Knowledge Ingestion ---")
    path = input("Enter path to PDF/TXT (just paste it): ")
    add_document_to_brain(path)

### Key Changes Explained

- from langchain_community.embeddings import OllamaEmbeddings
+ from langchain_openai import AzureOpenAIEmbeddings

- embeddings = OllamaEmbeddings(model="nomic-embed-text")
+ embeddings = AzureOpenAIEmbeddings(
+     azure_deployment=os.getenv("AZURE_OPENAI_EMBEDDINGS_DEPLOYMENT_NAME"),
+     api_version=os.getenv("AZURE_OPENAI_API_VERSION"),
+     api_key=os.getenv("AZURE_OPENAI_API_KEY"),
+     azure_endpoint=os.getenv("AZURE_OPENAI_ENDPOINT"),
+ )

[!CAUTION] After this change, any old ChromaDB data created with Ollama embeddings will be incompatible (different vector dimensions). You must delete the ./chroma_db folder and re-ingest all documents.

## Phase 3: Connect ChromaDB to RAG Service

This is the biggest and most important change — connecting the vector database to the chat pipeline.

### Step 3.1: Rewrite rag_service.py

File: backend/rag_service.py — Complete replacement:

import os
from pathlib import Path
from dotenv import load_dotenv

load_dotenv(dotenv_path=Path(__file__).parent / '.env', override=True)

from langchain_openai import AzureChatOpenAI, AzureOpenAIEmbeddings
from langchain_core.output_parsers import StrOutputParser
from langchain_core.prompts import PromptTemplate
from langchain_core.runnables import RunnablePassthrough
from langchain_community.vectorstores import Chroma

# ─── Fallback Knowledge ────────────────────────────────────────────────
# This is used ONLY when ChromaDB has no relevant results or is empty.
# Once you ingest proper documents, the retrieved chunks will take priority.
FALLBACK_KNOWLEDGE = """
The old tax regime offers lower tax rates across different income brackets but requires taxpayers to let go of many tax exemptions and deductions such as HRA, LTA, 80C, 80D, etc. 
The new tax regime has no tax up to Rs 7 lakh. The standard deduction of Rs 50,000 was introduced in the new tax regime in Budget 2023. In Budget 2024-25, standard deduction was increased to Rs 75,000 for the new tax regime.
For FY 2025-26 under the new tax regime, slabs are: 0 to 4L is Nil. 4L to 8L is 5%. 8L to 12L is 10%. 12L to 16L is 15%. 16L to 20L is 20%. 20L to 24L is 25%. Above 24L is 30%. Rebate under 87A allows zero tax for income up to Rs 12 lakh under the new tax regime.
Under the Old Regime, the standard deduction is Rs 50,000. Income up to Rs 2.5L is Nil. 2.5L to 5L is 5%. 5L to 10L is 20%. Above 10L is 30%. Rebate makes income up to Rs 5 lakh tax-free.
Section 80C allows a maximum deduction of Rs 1.5 lakh from taxable income for investments like PPF, EPF, ELSS, Life Insurance premiums.
Section 80D allows deduction up to Rs 25,000 for medical insurance for self, spouse, and dependent children. An additional deduction of Rs 50,000 is allowed for parents above 60 years.
SIP (Systematic Investment Plan) is a method of investing in mutual funds. Large Cap funds have low risk, Flexi Cap have medium risk, Small Cap have highest risk and return potential.
Always maintain an emergency fund equivalent to 6 months of living expenses.
"""

# ─── ChromaDB Configuration ────────────────────────────────────────────
CHROMA_DB_DIR = "./chroma_db"


class RAGFinanceService:
    def __init__(self):
        self.llm = None
        self.embeddings = None
        self.vector_store = None

        # ── Step 1: Initialize Azure Chat LLM ──
        try:
            print("Connecting to Azure OpenAI (Chat)...")
            self.llm = AzureChatOpenAI(
                azure_deployment=os.getenv("AZURE_OPENAI_DEPLOYMENT_NAME", "gpt-4o-mini"),
                api_version=os.getenv("AZURE_OPENAI_API_VERSION", "2025-01-01-preview"),
                temperature=0.2,
                api_key=os.getenv("AZURE_OPENAI_API_KEY"),
                azure_endpoint=os.getenv("AZURE_OPENAI_ENDPOINT"),
            )
            print("✅ Azure OpenAI Chat initialized successfully.")
        except Exception as e:
            print(f"❌ Error initializing Azure OpenAI Chat: {e}")

        # ── Step 2: Initialize Azure Embeddings ──
        try:
            print("Connecting to Azure OpenAI (Embeddings)...")
            self.embeddings = AzureOpenAIEmbeddings(
                azure_deployment=os.getenv("AZURE_OPENAI_EMBEDDINGS_DEPLOYMENT_NAME", "text-embedding-3-small"),
                api_version=os.getenv("AZURE_OPENAI_API_VERSION", "2025-01-01-preview"),
                api_key=os.getenv("AZURE_OPENAI_API_KEY"),
                azure_endpoint=os.getenv("AZURE_OPENAI_ENDPOINT"),
            )
            print("✅ Azure OpenAI Embeddings initialized successfully.")
        except Exception as e:
            print(f"❌ Error initializing Azure Embeddings: {e}")

        # ── Step 3: Load ChromaDB Vector Store ──
        self._initialize_knowledge()

    def _initialize_knowledge(self):
        """Load or reload the ChromaDB vector store."""
        if not self.embeddings:
            print("⚠️ Embeddings not available. Vector search disabled.")
            return

        try:
            if os.path.exists(CHROMA_DB_DIR):
                self.vector_store = Chroma(
                    persist_directory=CHROMA_DB_DIR,
                    embedding_function=self.embeddings,
                )
                doc_count = self.vector_store._collection.count()
                print(f"✅ ChromaDB loaded with {doc_count} document chunks.")
            else:
                print("⚠️ ChromaDB directory not found. RAG will use fallback knowledge.")
                self.vector_store = None
        except Exception as e:
            print(f"❌ Error loading ChromaDB: {e}")
            self.vector_store = None

    def _retrieve_context(self, query: str, k: int = 4) -> str:
        """
        Search ChromaDB for the most relevant document chunks.
        Falls back to the hardcoded knowledge if vector store is unavailable.
        
        Args:
            query: The user's question
            k: Number of top results to retrieve (default: 4)
        
        Returns:
            A string containing the most relevant context for the LLM.
        """
        retrieved_chunks = []

        # ── Try vector search first ──
        if self.vector_store:
            try:
                results = self.vector_store.similarity_search(query, k=k)
                if results:
                    retrieved_chunks = [doc.page_content for doc in results]
                    print(f"🔍 Retrieved {len(retrieved_chunks)} chunks from ChromaDB")
            except Exception as e:
                print(f"⚠️ Vector search failed: {e}")

        # ── Build final context ──
        if retrieved_chunks:
            # Combine retrieved chunks with the fallback for comprehensive coverage
            context = "RETRIEVED FROM KNOWLEDGE BASE:\n"
            context += "\n---\n".join(retrieved_chunks)
            context += "\n\nADDITIONAL REFERENCE:\n" + FALLBACK_KNOWLEDGE
            return context
        else:
            # No vector results — use fallback only
            return FALLBACK_KNOWLEDGE

    def get_financial_advice(
        self,
        query: str,
        model_name: str = "gpt-4o",
        chat_history: list | None = None,
        user_data: dict | None = None,
    ) -> str:
        if self.llm is None:
            return "AI Service is initializing. Please wait a moment and try again!"

        if chat_history is None:
            chat_history = []

        history_str = ""
        for msg in chat_history[-6:]:
            role = "User" if msg.get("role") == "user" else "AI"
            history_str += f"{role}: {msg.get('content')}\n\n"

        greetings = ["hi", "hello", "hey", "hi ai", "namaste", "good morning", "good evening"]
        if query.lower().strip() in greetings:
            return "Namaste! 🙏 I'm your Finance AI Assistant. I can help you with Indian Tax planning, SIPs, Mutual Funds, and Loan calculations. How can I assist you today?"

        user_data_str = "No specific user data provided."
        if isinstance(user_data, dict):
            user_data_str = (
                f"Salary: {user_data.get('salary', 'Unknown')}\n"
                f"Total Monthly EMI: {user_data.get('emi', 'Unknown')}\n"
                f"Goals: {user_data.get('goals', 'Unknown')}\n"
                f"Financial Score: {user_data.get('score', 'Unknown')}\n"
                f"Has Emergency Fund: {user_data.get('hasEmergency', 'Unknown')}\n"
                f"Has Health Insurance: {user_data.get('hasHealthIns', 'Unknown')}"
            )

        prompt_template = """You are a highly capable AI Financial Expert specializing in the Indian context.
Your goal is to provide helpful, accurate, and educational financial guidance. 

CRITICAL SEBI COMPLIANCE RULES:
1. You are NOT a SEBI-registered Investment Adviser (RIA).
2. You MUST NOT give personalized stock recommendations (e.g., "Buy X", "Sell Y").
3. You MUST NOT guarantee returns or predict the future value of specific assets.
4. If a user asks for personalized investment advice, you MUST politely decline and state that you provide educational information only, advising them to consult a SEBI-registered professional.

DASHBOARD CONTROL CAPABILITIES:
You have the ability to update the user's dashboard and calculators based on the conversation. 
If the user wants to calculate an EMI, see a mutual fund, or navigate to a page, you MUST include a special action tag at the very end of your response.

Action Tag Format: [[ACTION: {{"type": "ACTION_TYPE", "data": {{ ... }}, "navigate": true/false}}]]

Supported Actions:
1. EMI_UPDATE: Updates the EMI calculator.
   Data: {{"principal": number, "rate": number, "tenure": number}}
   Example: [[ACTION: {{"type": "EMI_UPDATE", "data": {{"principal": 5000000, "rate": 8.5, "tenure": 20}}, "navigate": true}}]]

2. MF_FILTER: Searches for a mutual fund.
   Data: {{"search": "fund name"}}
   Example: [[ACTION: {{"type": "MF_FILTER", "data": {{"search": "Quant Small Cap"}}, "navigate": true}}]]

3. TAX_UPDATE: Updates the tax planner.
   Data: {{"income": number, "deductions": number}}
   Example: [[ACTION: {{"type": "TAX_UPDATE", "data": {{"income": 1500000, "deductions": 150000}}, "navigate": true}}]]

4. INVEST_UPDATE: Updates investment planning.
   Data: {{"monthlyAmount": number, "expectedReturn": number, "timeHorizon": number}}
   Example: [[ACTION: {{"type": "INVEST_UPDATE", "data": {{"monthlyAmount": 25000, "expectedReturn": 14, "timeHorizon": 15}}, "navigate": true}}]]

5. GOALS_UPDATE: Updates the financial goals list.
   Data: Array of goals: [{{"title": string, "target": number, "current": number, "deadline": "YYYY-MM"}}]
   Example: [[ACTION: {{"type": "GOALS_UPDATE", "data": [{{"title": "House", "target": 5000000, "current": 100000, "deadline": "2030-01"}}], "navigate": true}}]]

6. RETIREMENT_UPDATE: Updates retirement planning.
   Data: {{"currentAge": number, "retirementAge": number, "monthlyExpense": number, "inflationRate": number, "expectedReturn": number}}
   Example: [[ACTION: {{"type": "RETIREMENT_UPDATE", "data": {{"currentAge": 25, "retirementAge": 55, "monthlyExpense": 60000}}, "navigate": true}}]]

7. NAVIGATE: Switches to a specific page.
   Data: {{}} 
   Example: [[ACTION: {{"type": "NAVIGATE", "page": "dashboard"}}]] (Pages: dashboard, tax, invest, emi, goals, mf, retirement, afford)

8. AFFORD_UPDATE: Updates the affordability calculator based on a user's prompt about a purchase.
   Data: {{"itemName": string, "itemPrice": number}}
   Example: [[ACTION: {{"type": "AFFORD_UPDATE", "data": {{"itemName": "iPhone 16", "itemPrice": 80000}}, "navigate": true}}]]

Use these actions sparingly and only when the user explicitly asks for calculations, searches, or to see a specific page.

USER PERSONAL CONTEXT (CRITICAL):
The user has provided their real personal financial data below. 
You MUST use this exact data to provide highly personalized advice. 
If their salary is X, reference it. If their EMI is Y, calculate their debt burden. 
If they lack an emergency fund, tell them to build one before investing.
Do NOT give generic advice when you can use their specific numbers below!
{user_data}

Conversation History:
{history}

Context from Knowledge Base:
{context}

User Query: {question}

Educational Guidance:"""

        prompt = PromptTemplate(
            template=prompt_template,
            input_variables=["context", "question", "history", "user_data"],
        )

        # ── THE KEY RAG CHANGE ──
        # Instead of a static string, we now RETRIEVE relevant context
        retrieved_context = self._retrieve_context(query)

        chain = (
            {
                "context": lambda _: retrieved_context,   # ✅ Dynamic retrieval!
                "question": RunnablePassthrough(),
                "history": lambda _: history_str,
                "user_data": lambda _: user_data_str,
            }
            | prompt
            | self.llm
            | StrOutputParser()
        )

        print(f"Asking Azure OpenAI: {query}")
        return chain.invoke(query)

### What Changed — Side-by-Side Comparison

### ❌ BEFORE: Static Context (Old `rag_service.py`)

```python
# Always the same context, regardless of the question
chain = (
    {
        "context": lambda _: financial_knowledge_base,  # Same string always
        "question": RunnablePassthrough(),
        ...
    }
    | prompt | self.llm | StrOutputParser()
)
```

**Problem:** User asks "What is ELSS?" → Gets the same 20-line tax summary that mentions ELSS in one line
<!-- slide -->
### ✅ AFTER: Dynamic RAG Retrieval (New `rag_service.py`)

```python
# Step 1: Search ChromaDB for relevant chunks
retrieved_context = self._retrieve_context(query)  # Dynamic!

# Step 2: Pass RETRIEVED context to LLM
chain = (
    {
        "context": lambda _: retrieved_context,  # Different per question!
        "question": RunnablePassthrough(),
        ...
    }
    | prompt | self.llm | StrOutputParser()
)
```

**Result:** User asks "What is ELSS?" → ChromaDB returns 4 chunks specifically about ELSS → GPT gives a detailed, accurate answer

## Phase 4: Update the Chat API Endpoint

### Step 4.1: Update main.py

Your main.py mostly stays the same. The only change is that the /upload endpoint’s _initialize_knowledge() call will now actually work properly.

No code changes needed in main.py — the existing code already:

- ✅ Calls add_document_to_brain(file_path) on upload (line 206)

- ✅ Calls ai_service._initialize_knowledge() to reload ChromaDB (line 208)

- ✅ Passes chat_history and user_data to the RAG service (line 162)

- ✅ Backs up to Blob Storage (lines 170-181)

The magic happens because we changed what RAGFinanceService.get_financial_advice() does internally.

### Updated End-to-End Flow

graph TB
    subgraph Upload["📤 Document Upload Flow"]
        A["User uploads PDF via /upload"] --> B["Saved to local 'uploads/' folder"]
        B --> C["Backed up to Azure Blob"]
        B --> D["add_data_clean.py processes it"]
        D --> E["Split into 500-char chunks"]
        E --> F["Azure Embeddings → Vectors"]
        F --> G["Stored in ChromaDB"]
        G --> H["_initialize_knowledge() reloads ChromDB"]
    end

    subgraph Chat["💬 Chat Flow (True RAG)"]
        Q["User asks question via /chat"] --> S1["Save to SQLite"]
        S1 --> S2["Load thread history from SQLite"]
        S2 --> R1["_retrieve_context() called"]
        R1 --> R2["Azure Embeddings: query → vector"]
        R2 --> R3["ChromaDB: similarity_search(vector, k=4)"]
        R3 --> R4["Top 4 relevant chunks retrieved"]
        R4 --> R5["Chunks + fallback + history + user_data → Prompt"]
        R5 --> R6["Azure GPT-4o generates response"]
        R6 --> R7["Save AI response to SQLite"]
        R7 --> R8["Backup thread to Azure Blob"]
    end

    style Upload fill:#1a1a2e,stroke:#10b981,color:#e2e8f0
    style Chat fill:#1a1a2e,stroke:#3b82f6,color:#e2e8f0

## Phase 5: Seed the Knowledge Base

### Step 5.1: Create Your Finance Knowledge Documents

[!IMPORTANT] After changing embeddings from Ollama to Azure, you MUST delete the old ChromaDB and re-ingest. The vector dimensions are different.

# Delete old incompatible ChromaDB
Remove-Item -Recurse -Force .\backend\chroma_db

# Create a seed knowledge folder
mkdir .\backend\knowledge_docs

### Step 5.2: Prepare Seed Documents

Create text files with comprehensive Indian financial knowledge. Example:

File: backend/knowledge_docs/indian_tax_2025.txt

Indian Income Tax Guide - FY 2025-26

NEW TAX REGIME (Default):
- Income up to Rs 4,00,000: NIL
- Rs 4,00,001 to Rs 8,00,000: 5%
- Rs 8,00,001 to Rs 12,00,000: 10%
... (comprehensive tax content)

SECTION 80C DEDUCTIONS:
- Maximum deduction: Rs 1,50,000 per year
- Eligible investments: PPF, EPF, ELSS, NSC, Life Insurance Premium, 
  Tuition Fees, Home Loan Principal
- ELSS (Equity Linked Savings Scheme): Shortest lock-in of 3 years among 80C options
... (more detailed content)

### Step 5.3: Create a Seed Script

File: backend/seed_knowledge.py — One-time script to ingest all docs:

"""
One-time script to seed the ChromaDB vector store with financial knowledge documents.

Usage:
    cd backend
    python seed_knowledge.py
"""
import os
import glob
from add_data_clean import add_document_to_brain

DOCS_DIR = "./knowledge_docs"

def seed():
    if not os.path.exists(DOCS_DIR):
        print(f"❌ {DOCS_DIR} folder not found. Create it and add .txt/.pdf files.")
        return

    files = glob.glob(os.path.join(DOCS_DIR, "*.txt")) + glob.glob(os.path.join(DOCS_DIR, "*.pdf"))
    
    if not files:
        print(f"⚠️ No .txt or .pdf files found in {DOCS_DIR}")
        return

    print(f"📚 Found {len(files)} documents to ingest:\n")
    for f in files:
        print(f"  📄 {os.path.basename(f)}")
    
    print("\n" + "=" * 50)
    
    for f in files:
        print(f"\n{'=' * 50}")
        add_document_to_brain(f)
    
    print(f"\n✅ Seeding complete! Ingested {len(files)} documents into ChromaDB.")

if __name__ == "__main__":
    seed()

### Step 5.4: Run the Seed Script

cd d:\Finace AI\backend
python seed_knowledge.py

## Phase 6: Production Deployment Considerations

### 6.1: File Changes Summary

| File | Action | What Changed |
| --- | --- | --- |
| backend/.env | Update | Add AZURE_OPENAI_EMBEDDINGS_DEPLOYMENT_NAME |
| backend/add_data_clean.py | Rewrite | Replace Ollama → Azure OpenAI Embeddings |
| backend/rag_service.py | Rewrite | Add ChromaDB loading, _retrieve_context(), dynamic context |
| backend/seed_knowledge.py | New file | One-time script to ingest seed documents |
| backend/knowledge_docs/ | New folder | Directory for seed knowledge documents |
| backend/chroma_db/ | Delete & recreate | Old Ollama vectors are incompatible |
| backend/main.py | No changes | Already handles upload + reload correctly |
| backend/requirements.txt | No changes | All packages already present |

### 6.2: Deployment on Ubuntu VM

# Connect to VM
ssh user@your-vm-ip

# Pull latest code
cd /path/to/project
git pull origin main

# Delete old ChromaDB (IMPORTANT — incompatible vectors)
rm -rf backend/chroma_db

# Install dependencies (if new packages added)
cd backend
pip install -r requirements.txt

# Seed the knowledge base
python seed_knowledge.py

# Restart the backend
pm2 restart finance-backend

### 6.3: ChromaDB in Production

[!TIP] For your current scale, ChromaDB stored locally on disk is perfectly fine. ChromaDB handles thousands of documents efficiently as a local vector store. You would only need to upgrade to a hosted vector DB (like Azure AI Search or Pinecone) if you had millions of documents or needed multi-server access.

### 6.4: Costs

| Service | Cost | Usage |
| --- | --- | --- |
| Azure GPT-4o-mini (Chat) | ~$0.15 / 1M input tokens | Already paying for this |
| Azure text-embedding-3-small | ~$0.02 / 1M tokens | Very cheap — each query embeds ~50 tokens |
| ChromaDB | Free (local) | No cost |
| Azure Blob Storage | ~$0.02 / GB / month | Already paying for this |

[!NOTE] The embeddings cost is negligible. Even with 1000 queries/day, embedding costs would be under $0.05/month.

## Complete File Reference Map

graph LR
    subgraph Files["📁 Backend Files — What Each Does"]
        main["main.py\n━━━━━━━━\nAPI Router\nEndpoints: /chat, /upload\n/register, /login etc."]
        rag["rag_service.py\n━━━━━━━━\n🔄 CORE RAG ENGINE\n• Init Azure LLM\n• Init Azure Embeddings\n• Load ChromaDB\n• _retrieve_context()\n• get_financial_advice()"]
        add["add_data_clean.py\n━━━━━━━━\nDocument Ingestion\n• Load PDF/TXT\n• Split into chunks\n• Embed with Azure\n• Store in ChromaDB"]
        db["db.py\n━━━━━━━━\nSQLite Operations\n• Users table\n• Threads table\n• Messages table\n• OTPs table"]
        blob["blob_service.py\n━━━━━━━━\nAzure Blob Client\n• Upload files\n• Upload JSON\n• Download files"]
        utils["utils.py\n━━━━━━━━\nEmail Utility\n• Send OTP emails"]
        seed["seed_knowledge.py\n━━━━━━━━\n🆕 Seed Script\n• Batch ingest docs\n• from knowledge_docs/"]
    end

    main --> rag
    main --> add
    main --> db
    main --> blob
    main --> utils

    style rag fill:#1e3a5f,stroke:#3b82f6,color:#e2e8f0
    style add fill:#1e3a5f,stroke:#10b981,color:#e2e8f0
    style seed fill:#1e3a5f,stroke:#f59e0b,color:#e2e8f0

## ✅ Implementation Checklist

Use this checklist to track your progress:

- Phase 1: Deploy text-embedding-3-small on Azure AI Foundry

- Phase 1: Add AZURE_OPENAI_EMBEDDINGS_DEPLOYMENT_NAME to .env

- Phase 2: Rewrite add_data_clean.py (Ollama → Azure Embeddings)

- Phase 3: Rewrite rag_service.py (add ChromaDB + _retrieve_context())

- Phase 4: Delete old ./chroma_db folder

- Phase 5: Create knowledge_docs/ folder with seed documents

- Phase 5: Create seed_knowledge.py script

- Phase 5: Run python seed_knowledge.py to populate ChromaDB

- Phase 5: Test with python -c "from rag_service import RAGFinanceService; r = RAGFinanceService()"

- Phase 6: Deploy to production VM

- Phase 6: Re-seed knowledge base on VM

[!TIP] Ready to start? Tell me “implement Phase 2 and 3” and I’ll directly update your add_data_clean.py and rag_service.py files with the production-ready code shown above.